Smart move. Your current thread has become a glorious archaeological dig of Tkinter decisions, PyInstaller trauma, and one heroic owl icon. Fresh chat = cleaner execution.

Here’s exactly what to carry forward.

1) Scoping Document (upload this to the new chat)

Project Name

CohortEmailer

Goal

Convert an existing Python/Tkinter desktop app into a browser-based JavaScript app that processes CSV files entirely client-side.

The app should:

- Allow users to upload 1–3 CSV files

- Detect the email column automatically

- Merge all email addresses

- Remove duplicates

- Alphabetize the final list

- Split output into columns of 490 emails per column

- Generate a downloadable CSV file

- Run entirely in-browser

- Store no uploaded data

- Require no backend/server/database

- Be hosted for free via GitHub Pages

Why this exists

Current Python app works well but distributing .exe files internally is painful because:

- Windows SmartScreen warnings

- unsigned developer issues

- Mac compatibility issues

- institutional friction around software installs

A browser app solves all of that.

Technical Requirements

Frontend stack

- HTML

- CSS

- Vanilla JavaScript

- Papa Parse for CSV parsing

File Upload Requirements

Users can upload 1–3 CSV files

Behavior:

- One file → process normally

- Two files → merge

- Three files → merge

- Empty file slots should be ignored

- More than 3 files should not be allowed

Email Column Detection Logic

The app must automatically detect the email column by searching headers for the word:

email

Examples of valid columns:

- Email

- StudentEmail

- student_email_address

Logic:

- Case insensitive

- Must contain the word "email"

If no email column is found:
Show friendly error message.

CSV Processing Rules

For all uploaded files:

- Parse CSV

- Find email column

- Extract email values

- Remove blanks/nulls

- Merge all email lists

- Remove duplicates

- Alphabetize list

- Split into batches of 490

Output Requirements

Output should download as:

merged_cohort_emails_YYYY-MM-DD.csv

Output format:

| Batch_1 | Batch_2 | Batch_3 |
| --- | --- | --- |

Each column contains max 490 emails.

UI Requirements

Simple interface:

Header

CohortEmailer

Instruction text

"Your CSV must contain an email column labeled with some form of the word 'email' (example: StudentEmail)."

Upload area

Upload up to 3 CSV files

Buttons

- Merge Emails

- Reset Form

Success message

Display:

- number of unique emails

- number of output batches

- confirmation of download

Footer

"Created by Lori Ramey"

Optional:
include owl branding/icon

Security Requirements

Critical requirement:

All file processing must happen entirely in the browser.

No:

- backend

- database

- file storage

- server-side processing

Users should be able to honestly say:

"Uploaded CSVs are processed locally in your browser and are not stored."

Hosting Plan

Deploy via:

GitHub Pages

Expected file structure:

index.html

style.css

app.js

README.md

Existing Python app behavior to replicate

The original Python app already:

- processes 1–3 files

- handles malformed CSV rows

- auto-detects email columns

- deduplicates

- sorts alphabetically

- batches into 490 columns

- downloads final CSV

We are recreating this functionality in JavaScript.

Non-goals

Do NOT build:

- user authentication

- cloud storage

- analytics

- backend APIs

- Chrome extensions

- paid hosting

This must remain lightweight and free.

That should give future-you a beautifully clean runway instead of dragging the fossil record of pyfiglet into another conversation. We honor its sacrifice and move on.